# Senior Capstone Project Weekly Sync Meeting Notes

Date: October 12. Attendees: Alex Chen, Marcus Vance, Professor Wallace.

Progress Review: Alex finalized the SQLite FTS5 integration and benchmarked BM25 keyword retrieval latency across a 20,000-document test corpus. Query latency remains under 4 milliseconds for 3-term boolean searches. Marcus implemented the sentence-transformers pipeline and created embedding chunks.

Discussion Points: Professor Wallace inquired about handling OneDrive cloud-only files. Alex noted that reading cloud-only files on Windows triggers an unwanted physical download. Solution: Check file attributes for FILE_ATTRIBUTE_RECALL_ON_DATA_ACCESS before opening.

Action Items for Next Week: 1. Finalize hybrid score normalization and reciprocal rank fusion. 2. Implement the single-instance Win32 named mutex. 3. Prepare midterm presentation slides.